Issue Management Guide

Section 1 – Purpose

The Issue Management Plan defines the issue management process, the roles and responsibilities of project team members in the issue management process, and key business rules. An issue is defined as something in dispute or something to be resolved. Any issues that are identified should utilize the issue management process as defined in this Issue Management Plan. The issue management process helps to ensure that the issue is analyzed and quantified and that appropriate steps are taken to manage the impact of the issue in the project scope, schedule, cost, and deliverables.

Section 2 – Issue Management Process

The following diagram portrays the issue management process.

Section 2 – Issue Management Process

| Section 3 – Roles and Responsibilities |
| --- |
| Role | Responsibilities |
| Issue Originator | Identifies an issue and enters appropriate information about the issue into the project issue log. |
| Project Manager | Tracks the status of the issues and maintains the project issue log. Reviews and assigns issues submitted by project team members. Clarifies issue description and detail with Issue Originator if necessary. Reviews issue analysis and recommendations. Approves low impact resolution recommendations. Reviews issue and issue status with project team on a regular basis. Escalates issue, impact analysis, and recommendations to the Project Sponsor and / or appropriate management as needed. Obtains appropriate approvals. Updates project plan as needed. |
| Issue Analyst | Reviews issue assigned by Project Manager. Researches and clarifies issue. Conducts impact analysis. Identifies alternative issue solutions and makes recommendations on which alternative to pursue. Updates functional and technical specifications as needed. Estimates time and resources required to solve the issue. Identifies where any added tasks fit into the project plan. Updates issue log with appropriate information, as needed |
| Project Sponsor | Reviews issue, impact analysis, and recommendations as needed. Approves, denies, or puts the issue resolution on hold as needed. Ensures additional resources are available as needed. |

Section 4 – Issue Management Rules The following rules apply to the issue management process.

All issues will go through the issue management process identified in this document. The Project Manager may approve issue resolutions having little to no impact on the project. The Project Sponsor will be notified of the approval during the project status meetings or by the project status report. The Project Manager will assess when the project can no longer absorb low impact solutions, at which point the issues will be forwarded to the Project Sponsor for consideration. Any issues forwarded to the Project Sponsor will also be forwarded to the appropriate management staff. Any issues forwarded to the Executive Sponsor will also be forwarded to the Project Sponsor. Any issues remaining in an unresolved status at the end of the project will be addressed in the project closeout report.